*[DATE]*

*[AUTHOR (Organisation, not name)]*

**LV-C[C6]-I[6-1-1-2-i-] Development of new analytical systems**

**LV-C[C6]-I[6-1-1-2-i-]-M[173] Entry into operation of new analytical systems**

**Date of completion:** **Q2 2024**

**1) Context: description of the measure and relevant context from the CID annex** [text in full from the English version]

The objective of this measure is to implement a new taxpayer segmentation system, ensure its integration with the 360 degree system of taxpayer analysis and ensure its integration with the database of publicly available information. The investment consists of the implementation of an IT system for taxpayer segmentation according to their compliance risk, including integration with a published database and data visualisation in the Electronic Declaration System, b) integration of the new system with the 360 degrees analysis of the taxpayer. The investment shall be implemented by 30 June 2024.

**2) Copy of the milestone/target wording** [text in full from the English version]

| Seq.num | Measure (reform or investment) | Milestone/Target | Name | Qualitative indicators (for milestones) | Quantitative indicators (for targets) | | | Indicative timetable for completion | | Reporting and implementation responsibility | Description of each milestone and target |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Unit of measure | Baseline | Goal | Quarter | Year |
| 173 | C6.6-1-1-2-i- Development of new analytical systems | Milestone | Entry into operation of new analytical systems | Advanced risk analysis system enters into operation |  |  |  | Q2 | 2024 | State Revenue service | An IT system for taxpayer segmentation (including integration with a published database and data visualisation in the Electronic Declaration System (EDS)) shall be developed and entered into operation.  The new system is integrated with the 360 degrees analysis of the taxpayer. |

Verification mechanism:

Summary document duly justifying how the milestone (including all the constitutive elements) was satisfactorily fulfilled, with appropriate links to the underlying evidence. This document shall include as an annex the following documentary evidence: a) a copy of the certificate of completion issued in line with national legislation confirming the development and entry into operation of the IT system for taxpayer segmentation; b) an extract of technical specifications linking the requirements of with fulfilment of the milestone.

Further specification: (if relevant)

**3) List of key evidence provided in FENIX**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Identifier [same as in FENIX] | Name of the evidence.  For legal acts please provide the full legal reference and date of entry into force | Short description | Link to the requirements below |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |

**4) Detailed justification**

*[Explain clearly how the achievement of the milestone/target is demonstrated by the evidence provided,* ***covering ALL elements of the milestone/target and the elements of the measure description that are directly or indirectly linked to the milestone/target’s requirements.***  *(e.g. the fact that (i) a certain institution had (ii) to accomplish something (iii) in a certain way in order (iv) to achieve a certain goal (v) by a certain date). Please provide* ***a clear link between all the below elements and the one or more evidence items listed above.***

Requirement 1: ‘[excerpt from the milestones/target or the measure description]’

*[Explanation of fulfilment]*

Requirement 2: ‘[excerpt from the milestones/target or the measure description]’

*[Explanation of fulfilment]*

Requirement 3: ‘[excerpt from the milestones/target or the measure description]’

*[Explanation of fulfilment]*

[…]

Contribution to the achievement of other elements from the measure description: [evidence related to the elements that are not directly addressing the M/T but in the measure, where relevant]