*[Data that has been automatically pre-filled in the templates for the cover notes is based on the operational arrangements which have last been updated on 2024-03-22. Should the respective CID and/or operational arrangements have been amended in the meantime, please reach out to ECFIN-RECOVER.]*

*[DATE]*

*[AUTHOR (Organisation, not name)]*

**LV-C[C1]-I[1-3-1-1-i-] Strengthening the capacity of the rescue services, in particular the upgrading of the infrastructure and the logistical base of the VUGD**

**LV-C[C1]-I[1-3-1-1-i-]-T[23] Construction of nearly 0 -energy-consumption disaster management and emergency response centres**

**Date of completion:** **Q1 2026**

**1) Context: description of the measure and relevant context from the CID annex** [text in full from the English version]

The general objective of this measure is to contribute to climate objectives by strengthening the response capacity of disaster and fire rescue services. The measure shall contribute to climate adaptation by shortening the response time of fire rescue services (in the framework of a more general reform integrating different services of the Ministry of the Interior under one roof). The measure is also expected to contribute to climate mitigation by moving these services to new energy efficient buildings. The measure consists of the construction of eight new energy-efficient disaster management centres. The measure shall be implemented from 1 January 2022 until 31 March 2026.

**2) Copy of the milestone/target wording** [text in full from the English version]

| Seq.num | Measure (reform or investment) | Milestone/Target | Name | Qualitative indicators (for milestones) | Quantitative indicators (for targets) | | | Indicative timetable for completion | | Reporting and implementation responsibility | Description of each milestone and target |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Unit of measure | Baseline | Goal | Quarter | Year |
| 23 | C1.1-3-1-1-i- Strengthening the capacity of the rescue services, in particular the upgrading of the infrastructure and the logistical base of the VUGD | Target | Construction of nearly 0 -energy-consumption disaster management and emergency response centres |  | Number | 0 | 8 | Q1 | 2026 | The Ministry of the Interior is responsible for reporting within the framework of the Cabinet of Ministers’ information reports on the implementation of investments. The Provision State Agency shall be responsible for the implementation. | Number of newly built centres put into service. The investment shall be used for the construction of nearly zero-energy-consumption disaster management centres. |

Verification mechanism:

A summary document duly justifying how the target was satisfactorily fulfilled, with appropriate links to the underlying evidence. This document shall include as an annex: a) a copy of the certificates of the completion of the construction of the response centres; b) a copy of the certificates of entry into operation of the newly built disaster management and emergency response centres; c) certificates showing that disaster management centres are nearly zero-energy-consumption;

Further specification: (if relevant)

**3) List of key evidence provided in FENIX**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Identifier [same as in FENIX] | Name of the evidence.  For legal acts please provide the full legal reference and date of entry into force | Short description | Link to the requirements below |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |

**4) Detailed justification**

*[Explain clearly how the achievement of the milestone/target is demonstrated by the evidence provided,* ***covering ALL elements of the milestone/target and the elements of the measure description that are directly or indirectly linked to the milestone/target’s requirements.***  *(e.g. the fact that (i) a certain institution had (ii) to accomplish something (iii) in a certain way in order (iv) to achieve a certain goal (v) by a certain date). Please provide* ***a clear link between all the below elements and the one or more evidence items listed above.***

Requirement 1: ‘[excerpt from the milestones/target or the measure description]’

*[Explanation of fulfilment]*

Requirement 2: ‘[excerpt from the milestones/target or the measure description]’

*[Explanation of fulfilment]*

Requirement 3: ‘[excerpt from the milestones/target or the measure description]’

*[Explanation of fulfilment]*

[…]

Contribution to the achievement of other elements from the measure description: [evidence related to the elements that are not directly addressing the M/T but in the measure, where relevant]